Milestone 1: Data Ingestion & Parameter Interpretation (Weeks 1-2)

This milestone focuses on reliably getting data out of the reports and performing the initial individual analysis.

Goals:

- Implement the Input Interface & Parser to handle common formats (e.g., PDF, potentially JSON).

- Develop the Data Extraction Engine, potentially including OCR for PDFs/images, to identify and extract key blood parameters and values.

- Build the Data Validation & Standardization Module to clean data and convert units.

- Implement Model 1 (Parameter Interpretation) to classify individual parameters (high, low, normal) against standard reference ranges.

Evaluation Plan (End of Week 2):

- Metrics: Data Extraction Accuracy, Classification Accuracy.

- Method: Use a test set of 15-20 diverse blood reports (different labs/formats).

  - Manually verify the accuracy of extracted parameters and values against the source reports.

  - Verify the correctness of the high/low/normal classification from Model 1 against standard medical ranges.

- Success Criteria: Achieve >95% accuracy in extracting key parameters and values. Achieve >98% accuracy in classifying parameters against standard ranges.